		 December 2, 2022
HILLCREST MANOR SEWER REPLACEMENT		 December 2, 2022


ADDENDUM NO. 1

BID NO.  23-08

RIPKEN STADIUM ROOF REPLACEMENT
CITY OF ABERDEEN, MARYLAND

To all holders of the specifications, the following corrections are hereby made.  All other items shall remain unchanged. This addendum shall become part of the Contract Documents for the above referenced project. Include a signed copy of the addendum in your bid submission. 

Acknowledgement of Addendum

Name: ___________________________________________________

Company: ________________________________________________

Date: ____________________________________________________

Signature: ________________________________________________

· Section 1: Answer to Question Posed by Bidders

Section 1:

Q1: When is the performance period for completion of this project? Page (6) states 60 days, but page (12) states 30 days?

A1: 60 days. Page (12) CA-2-5 of the bid documents should read : “fully understands the character of the work to be done under this Agreement with a performance period of
_30_ 60 days. The contractor further fully understands that LIQUIDATING DAMAGES in
the amount of $_300_per day will begin on uncompleted work as specified in the notice
to proceed.




			


