**ADDENDUM NO. 1**

**BID NO. 21-03**

**US-40 18” Sewer Main Lining SP-1143**

**CITY OF ABERDEEN, MARYLAND**

To all holders of the specifications, the following corrections are hereby made. All other items shall remain unchanged. This addendum shall become part of the Contract Documents for the above referenced project.

**Acknowledgement of Addendum**

Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Company: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

* **Section 1: Answers to Questions Posed by Bidders**
* **Section 2: Revision to Contract, Section III, B**

**Section 1:** Answers to questions posed by bidders:

**Q1:** Will the project be restricted to night hours? If so, what are those hours?

**A1:** Yes, work hours are from 8:00 PM to 5:00 AM

**Q2:** Will the City provide a staging location in the area of SMH-1267 where materials can be stored for a few days?

**A2:** There is a small area behind the guardrail to store some equipment. Material can also be stored at the City shop at Michael Lane.

Section 2: Revision to Contract, Section III, B

B. The work to be performed under this Contract shall be fully and finally completed within ~~one hundred-twenty (120)~~ twenty (20) calendar days from the starting date as specified in the Notice-to-Proceed. Work hours are Monday through Saturday ~~7:00 AM to 7:00 PM~~ 8:00 pm to 5:00 am, unless otherwise dictated by the City of Aberdeen.